VNS — Custom University Learning Platform · Team «20/80»

| Definition of Ready (DoR) | Definition of Done (DoD) |
| --- | --- |
| A set of criteria that a User Story must meet before being accepted by the team. This Checklist is created in accordance with the INVEST framework, which states that user story should be: I (Independent) N (Negotiable) V (Valuable) E (Estimable) S (Small) T (Testable) - The story is written as “As a [role], I want [feature], so that [value]”, and the role is a real user of the platform: student, lecturer, dean’s office specialist or administrator. (V) - The story is traced to a requirement in the Requirements Classification and to a user persona from the requirements elicitation. (V) - The Product Owner and the team have discussed the story and agreed on its scope; the Product Owner has approved it. (N) - The story can be built and tested without other stories of the same sprint; other dependencies (notifications, data import) are named. (I) - Wireframes of all screens in the story are ready, and the UI texts (buttons, fields, messages) are agreed. (E) - Acceptance criteria are written as BDD scenarios (Given / When / Then) and cover the main case and at least one error or limit case. (T) - All open questions are answered by the Product Owner or the Business Analyst; nothing is left “to be decided”. (E) - The team has estimated the story in story points, and it fits into one two-week sprint; a larger story is split. (E, S) - Test data is ready: several test courses with groups (a lecturer has more than one group), labs with deadlines and maximum points, a lecturer account and student accounts. (T) | An agreed-upon set of items that must be completed before a User Story can be considered complete (done): - All sub-tasks of the story are closed. - The code has passed code review, all comments are fixed, and it is merged into the main branch. - The build is successful, and all unit and integration tests pass. - QA has checked every acceptance criterion (Given / When / Then) on the test environment, and all of them pass. - The UI matches the wireframe, works on a phone and on a computer and meets WCAG 2.2 AA. - Access rules are checked: a student sees only their own submissions and grades, a lecturer sees only the courses they teach. - Pages of the story load in ≤ 2 s, and notifications arrive in real time. - For stories with grades: only the lecturer sets an official grade, and progress is shown as points earned out of the course maximum. - All bugs found by QA are fixed, smoke tests pass, and the Product Owner accepts the story. |