VNS — Custom University Learning Platform · Team «20/80»

| Definition of Ready (DoR) | Definition of Done (DoD) |
| --- | --- |
| - The story has a role, a feature and a value in the format “As a [role], I want [feature], so that [value]”; the role is a platform role. - The story is traced to a functional requirement in the Requirements Classification and to a user persona from the requirements elicitation. - The Product Owner has reviewed and approved the story. - The story can be built and tested without other stories of the same sprint; other dependencies (notifications, data import) are named. - Wireframes of the screens in the story are ready, and the UI texts (buttons, fields, messages) are agreed. - Acceptance criteria are written as BDD scenarios (Given / When / Then) and cover the main case and at least one error or limit case. - All open questions are answered by the Product Owner or the Business Analyst; nothing is left “to be decided”. - The team has estimated the story in story points, and it fits into one two-week sprint; a larger story is split. - Test data is ready: a test course with a group, a lab with a deadline and maximum points, a lecturer account and student accounts. | - All sub-tasks of the story are closed. - The code has passed code review, all comments are fixed, and it is merged into the main branch. - The build is successful, and all unit and integration tests pass. - QA has checked every acceptance criterion (Given / When / Then) on the test environment, and all of them pass. - The UI matches the wireframe, works on a phone and on a computer and meets WCAG 2.2 AA. - Access rules are checked: a student sees only their own submissions and grades, a lecturer sees only the courses they teach. - Pages of the story load in ≤ 2 s, and notifications arrive in real time. - For stories with grades: only the lecturer sets an official grade, and progress is shown as points earned out of the course maximum. - All bugs found by QA are fixed, smoke tests pass, and the Product Owner accepts the story. |